PROJECT CHARTER

AI-Powered Smart Waste Management System
with IoT Integration for Bope-Poddala Divisional Secretariat

| Project Information | Details |
| --- | --- |
| University | University of Ruhuna |
| Degree / Department | Bachelor of Computer Science - Department of Computer Science |
| Supervisor | Mr Aruna Lorensuhewa |
| Project Start | July 2026 |
| Expected Completion | First week of January 2027 |
| Project Team | Ishara Edirisinghe; Mahela Yapa; Mohommed Rifaa; Chathuranga Gayashan; Ravindu Nadeesha |

Version 1.0 | Prepared October 2026

# 1. Project Background

Waste collection and management requires coordination among citizens, collection crews, administrators, vehicles, public waste points and operational data. This project proposes an integrated smart waste-management prototype for the Bope-Poddala Divisional Secretariat context. The solution combines citizen and driver mobile applications, an administrative web dashboard, IoT-enabled SmartSort public-station prototypes, GPS/route data, and AI-assisted waste prediction and route optimization.

Requirements gathering and analysis were carried out during July 2026. The project now moves into formal project planning, system design, implementation, integration, testing and final demonstration.

# 2. Problem Statement

The project addresses the need for better digital coordination and operational visibility across waste collection activities. Key areas include communicating collection schedules to citizens, handling complaints and notifications, supporting collection crews with assigned work and routes, monitoring public smart-waste stations, using available data to anticipate waste volumes, and improving route planning. The project also needs to coexist with the existing truck GPS-tracking arrangement rather than assuming that the university team can replace an external provider.

# 3. Project Purpose

To design, implement and evaluate an integrated smart waste-management system that demonstrates how mobile, web, IoT, GPS and AI technologies can support more informed, coordinated and data-driven waste collection for the Bope-Poddala Divisional Secretariat.

# 4. Project Objectives

Develop a Citizen Mobile App for collection schedules, complaints, notifications, waste guidance and profile-related functions.

Develop a Driver & Collection App for assigned collection work, route guidance, collection progress and history.

Develop an Admin Web Dashboard for operational monitoring, SmartSort status, complaints, schedules/routes, users and analytics.

Build a SmartSort prototype for selected public locations using camera-based waste classification, servo-controlled sorting, fill-level sensing and MQTT communication.

Develop a Waste Prediction AI module that uses available historical/operational data to estimate future waste-related demand.

Develop a Route Optimization AI module that uses collection points and relevant constraints to produce improved collection routes.

Implement a shared backend, database and integration layer connecting the applications, IoT devices and AI services.

Investigate integration with the existing truck GPS-tracking provider and, where authorized data access is unavailable, demonstrate an independent GPS prototype for academic purposes.

Test and evaluate the integrated prototype against agreed functional and non-functional requirements.

# 5. Project Scope

## 5.1 In Scope

Citizen mobile application.

Driver and collection mobile application.

Administrative web dashboard.

Backend APIs and central database.

SmartSort IoT prototype/public station with controlled single-item input.

Initial SmartSort categories: plastic, organic, paper and metal.

Camera-based classification under controlled lighting and positioning.

Servo/chute-based physical sorting and ultrasonic fill-level monitoring.

MQTT-based IoT communication and device-status reporting.

Waste Prediction AI service and Route Optimization AI service.

GPS data integration where access is authorized, or an academic GPS prototype where required.

System integration, testing, demonstration and project documentation.

## 5.2 Out of Scope / Boundaries

Deploying SmartSort bins to every household; the project targets a limited prototype/public-station model because household-scale deployment would be cost-prohibitive.

Guaranteeing accurate classification of mixed, heavily contaminated, overlapping or multiple waste items inserted simultaneously.

Replacing the existing external truck GPS-tracking provider without authorization from the responsible authority/provider.

Full production-scale municipal deployment, fleet procurement or long-term operational maintenance beyond the academic project.

Making operational policy decisions on behalf of the Divisional Secretariat; the system provides information and decision-support features.

# 6. Major Deliverables

| ID | Deliverable | Expected Output |
| --- | --- | --- |
| D1 | Requirements & analysis record / SRS inputs | Requirements gathered and analyzed (July 2026). |
| D2 | Project management package | Project Charter, WBS, Gantt chart, risk register, Jira structure and Git/GitHub workflow. |
| D3 | System design package | Architecture, ER/database design, UI/UX designs, module and integration designs. |
| D4 | Citizen Mobile App | Functional Flutter application integrated with backend services. |
| D5 | Driver & Collection App | Functional Flutter application for collection operations and route use. |
| D6 | Admin Web Dashboard | React/TypeScript dashboard for monitoring and administration. |
| D7 | IoT SmartSort Prototype | ESP32/ESP32-CAM-based sorting and monitoring prototype. |
| D8 | AI Services | Waste Prediction and Route Optimization models/services with evaluation. |
| D9 | Backend & Database | Spring Boot services, PostgreSQL/PostGIS data layer and documented APIs. |
| D10 | Integrated Demonstration | End-to-end integration, testing, deployment/demo environment and final documentation. |

# 7. High-Level Technology Architecture

| Layer / Area | Planned Technology |
| --- | --- |
| Citizen / Driver Apps | Flutter |
| Admin Dashboard | React + TypeScript |
| Core Backend | Spring Boot + Java |
| Database | PostgreSQL + PostGIS |
| AI Services | Python + FastAPI; YOLO/OpenCV/scikit-learn as appropriate |
| IoT | ESP32 / ESP32-CAM, OV2640 camera, servo mechanism, ultrasonic sensors |
| IoT Messaging | MQTT |
| Maps / GPS | Leaflet or Google Maps; existing GPS data/API if authorized |
| Development & QA | GitHub, Jira, Figma, Postman/Swagger, Docker |

# 8. Stakeholders

| Stakeholder | Interest / Role |
| --- | --- |
| Bope-Poddala Divisional Secretariat / relevant local authority | Primary organizational stakeholder and potential system user/beneficiary. |
| Waste-management administrators | Operational monitoring, scheduling, complaints, reporting and decision support. |
| Drivers / collection staff | Use collection assignments, routes and collection-status functions. |
| Citizens | Use schedules, complaints, notifications and waste-guidance functions. |
| Existing GPS-tracking provider / responsible authority | Potential source of truck location data, subject to permission and technical access. |
| University of Ruhuna | Academic institution overseeing the final project. |
| Mr Aruna Lorensuhewa | Project supervisor. |
| Project team | Analysis, design, development, integration, testing and documentation. |

# 9. Team Roles and Primary Responsibilities

| Team Member | Primary Ownership | Responsibilities |
| --- | --- | --- |
| Ishara Edirisinghe | Citizen Mobile App | Citizen UI/UX and application implementation; contributes to shared design, integration, testing and documentation. |
| Mahela Yapa | Driver & Collection App + Admin Web Dashboard | Driver/admin UI/UX and implementation; contributes to database, integration, testing and documentation. |
| Mohommed Rifaa | Waste Prediction AI | Data requirements, model development/evaluation and prediction-service integration. |
| Chathuranga Gayashan | Route Optimization AI | Route constraints, optimization logic, evaluation and integration with route/GPS workflows. |
| Ravindu Nadeesha | IoT + Project Management | SmartSort/IoT coordination and project-management coordination; supports overall architecture and integration. |

Primary ownership indicates accountability and coordination, not exclusive work. All five members are expected to understand the complete architecture and contribute to requirements, design, integration, testing, debugging and documentation.

# 10. High-Level Milestones

| Milestone | Target Period | Status |
| --- | --- | --- |
| Requirements gathering & analysis | July 2026 | Completed |
| Project planning & system design | October 2026 | Current / planned |
| Core application, backend, IoT and AI development | October-November 2026 | Planned |
| System integration and feature completion | November-December 2026 | Planned |
| Testing, refinement and documentation | December 2026 | Planned |
| Final completion / submission | First week of January 2027 | Target |

# 11. Assumptions, Constraints and Dependencies

Access to existing truck GPS data/API depends on authorization, provider capability and data-sharing arrangements.

AI model quality depends on the availability, relevance and quality of training/operational data.

The SmartSort prototype is constrained by student-project budget, hardware availability and controlled testing conditions.

Internet/network availability may affect real-time IoT, GPS and mobile/web functions.

Stakeholder availability can affect validation and feedback cycles.

The project must fit the University of Ruhuna academic schedule and the target completion period.

The initial backend should remain a manageable modular monolith, while AI functions are exposed as separate Python services where appropriate.

# 12. Major Project Risks

| Risk | Level | Response / Mitigation |
| --- | --- | --- |
| GPS provider access unavailable | High | Investigate access early; define an independent academic GPS prototype as fallback. |
| Insufficient/low-quality AI data | High | Assess datasets early, document limitations, collect/clean representative data and use measurable evaluation. |
| SmartSort classification errors | Medium-High | Use controlled single-item input, fixed camera/lighting and clearly defined supported categories. |
| Hardware failure or procurement delay | Medium | Prototype incrementally, keep spare/alternative components where feasible and test interfaces early. |
| Integration complexity | High | Define interfaces early, use documented APIs/MQTT topics and integrate continuously rather than at the end. |
| Uneven team workload / schedule slippage | Medium | Use Jira sprints, explicit ownership, peer support and regular progress reviews. |
| Network/service availability | Medium | Handle loading/error/offline conditions where practical and design recoverable service interactions. |

# 13. Success Criteria

The Citizen App, Driver App and Admin Dashboard demonstrate their agreed core workflows using the shared backend.

The SmartSort prototype can classify and route supported single waste items under controlled conditions and report fill/device data.

Waste Prediction and Route Optimization services expose usable outputs through defined APIs and are evaluated using appropriate metrics/test cases.

The system demonstrates GPS/location handling through authorized provider integration or the agreed academic prototype.

Major modules exchange data successfully in an end-to-end integrated demonstration.

Functional and non-functional requirements are traceable to tests or documented verification evidence.

Project artifacts, source code and technical documentation are maintained in the agreed project-management and version-control structure.

The final system and documentation are completed for the target first-week-of-January-2027 submission period.

# 14. Project Governance and Change Control

Jira will be used for sprint planning, work assignment and progress tracking; GitHub will be used for source control and code collaboration; Figma will be used for UI/UX design. Significant changes to project scope, architecture or major requirements should be discussed by the team, assessed for schedule/technical impact and reviewed with the supervisor where appropriate before implementation.

# 15. Approval / Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Supervisor | Mr Aruna Lorensuhewa | ____________________ | ____________ |
| Team Representative / Coordinator | Ravindu Nadeesha | ____________________ | ____________ |
| Stakeholder Representative (if required) | ________________________ | ____________________ | ____________ |

End of Project Charter